Skout AI

Phase 1 Feature & Work Plan (v2)

Outreach loop (Track A) + strategic expansion (Track B)

Last updated: 2026-08-03

Status legend: Done  ·  In progress  ·  Not started      Estimates in story points (1≈½ day … 13≈2 weeks)

# 1. What changed vs. the current Phase 1 definition

The repo's current Phase 1 ("Outreach loop") is scoped tightly: search → list → enroll → send → receive reply → sequence pauses, without leaving Skout (R1–R4). That scope stands — it's close to done and shouldn't be paused.

The 18 items below (the original 15, plus Tasks, GTM-provider import, and calls-in-sequences) are additional strategic asks for Phase 1. Several of them (TAM builder, signal overlays, meeting intelligence, forecasting/risk, AI copilot) were originally slotted into Phase 3/4 in master-prd-implementation.md. Pulling them into Phase 1 is a real scope expansion, not a relabeling — flagged explicitly in Section 8 (Risks) so it's a conscious call, not scope-creep by accident.

To keep this actionable, Phase 1 is now split into two parallel tracks:

- Track A — Finish the outreach loop. Already-defined R1–R4 epics. Keep shipping; do not reset priority. See remaining-features-build-order.md.

- Track B — Strategic expansion. The 15 new items, scoped down to a Phase-1-appropriate MVP each (not the full Phase 3/4/5 vision from the PRD).

# 2. Phase 1 goal & exit criteria (updated)

Goal: An SDR can find prospects, qualify them against a live (not static) universe, get AI-drafted outreach reviewed and sent, see replies pause the sequence, get notified when a deal needs attention, and have basic meeting/calendar + CRM field auto-fill working — all without leaving Skout, and without hand-maintained static lists as the backbone.

| # | Exit criterion | Track |
| --- | --- | --- |
| 1 | SDR: search → list → enroll → send → reply → pause, in-app | A (existing) |
| 2 | Every "list" is dynamic/signal-driven by default; static lists are legacy-only | B |
| 3 | Search/scoring filters include tech-stack + intent signals, not just firmographic + hiring | B |
| 4 | At least 3 high-friction manual steps are automated (draft routing, field fill, re-scoring) | B |
| 5 | SDRs get proactive notifications (hot signal, reply, task due) instead of checking the app | B |
| 6 | One calendar provider (Google) syncs meetings; a meeting bot can join and produce notes | B |
| 7 | Admins have a restricted CRO-level rollup view distinct from the SDR/AE workspace | B |
| 8 | A first-pass "DexterAI" agent can answer at least 3 natural-language product questions | B |
| 9 | Reps can create, assign, and manage their own tasks — not just system-generated ones | B |
| 10 | A workspace can import existing contacts/lists from Apollo.io (or another GTM tool) | B |
| 11 | A sequence can include a "call" step, not just email/LinkedIn/wait/task | B |

# 3. Where things stand today (from repo docs)

| Area | Status | Source |
| --- | --- | --- |
| Search, ICP scoring, waterfall enrichment, static lists, smart lists | Done — shipped | skout-ai-feature-guide.md §3 |
| Sequences / inbox / deliverability / AI review queue | In progress (R1–R4) | remaining-features-build-order.md |
| Signals (search filter only) | Partial — filter exists; no store, no overlay, no funding/leadership signals | feature-guide §3.3, R6.5 |
| Smart lists (dynamic, filter-based) | Done, but static lists still primary UX | feature-guide §3.8–3.9 |
| AI copilot / NL control plane | Not started | master-prd-implementation.md §2 |
| Meeting intelligence / calendar | Not started | master-prd-implementation.md Phase 4 |
| Forecasting / risk / deal coach | Not started | master-prd-implementation.md Phase 4 |
| Notifications | Not started — no system exists | gap — not in any current doc |
| Native CRM entities (contacts/companies/deals) | Not started (HubSpot push only) | master-prd-implementation.md Phase 2 |
| Workflow automation / triggers | Not started | master-prd-implementation.md Phase 5 |

# 4. The 18 items → epics (mapping table)

| # | Item (as given) | Interpretation | Epic |
| --- | --- | --- | --- |
| 1 | Kill Static List | Dynamic/signal-driven lists become the default | R10 |
| 2 | Add Tech signals and not only signals | Broaden signal taxonomy to tech-stack changes | R11 |
| 3 | Sharpen Features | Quality bar — cross-cutting, not a standalone epic | Cross-cutting (§5.12) |
| 4 | Automate Things/Features | Automation core: rules/triggers removing manual steps | R13 |
| 5 | MOTE → moat | Product moat / stickiness, not a generic engagement feature | R14 |
| 6 | Build TAM | Total Addressable Market builder from ICP | R12 |
| 7 | Overlay Signals | Visualize signals layered on TAM/lists/company records | R11 |
| 8 | DexterAI agent | Named AI copilot — Phase-1 MVP, grounded tool calls only | R15 |
| 9 | Meeting Bot and calendar sync | Calendar OAuth + bot that joins calls, produces notes | R16 |
| 10 | Notify SDR / Reminder | Notification center + reminders | R17 |
| 11 | Risk Detection | Early deal/account risk flags | R18 |
| 12 | Auto filled fields | Auto-populate fields from enrichment/notes/email | R13 |
| 13 | CRO Copilot — Admin only | Admin-gated exec rollup, read-only | R19 |
| 14 | Auto Alert and SDR | Signal-triggered alerts routed to owning SDR | R17 |
| 15 | Notes/Suggestions/Calling — Sales & Marketing | Call notes + AI next-best-action, both teams | R20 |
| 16 | Tasks — users should be able to create tasks | Native task entity + CRUD/views | R21 |
| 17 | Add Apollo.io, or other GTM provider | Import contacts/lists from Apollo.io or similar | R22 |
| 18 | Calls should be present in sequences | "Call" step type — amends R1.1 | R20.4 |

# 5. Epics & stories — Track B (new)

## R10 — Kill Static List (dynamic-by-default lists)

Today: lists (static, manually curated) is the primary object; smart_lists (filter-based, dynamic) exists but is secondary. This epic flips the default.

### R10.1 — Smart lists as the default list-creation path

Description: Change "New list" UX/API default to smart-list (filter-based) creation; static list becomes an explicit "manual/pinned list" option under an advanced toggle.

Acceptance Criteria:

☐  POST /lists default flow creates a smart_lists filter set, not a bare static list.

☐  Static list creation still available (imports, manual adds, CSV) but requires explicit opt-in.

☐  Existing static lists unaffected; migration is additive only.

Dependencies: none (smart_lists exists)   Estimate: 5 SP   Labels: prospecting, backend, frontend

### R10.2 — Auto-refresh cadence for dynamic lists

Description: Dynamic lists re-run their filters on a schedule (not just on manual "run"), refreshing membership and surfacing new/dropped matches.

Acceptance Criteria:

☐  Configurable refresh interval per smart list (e.g. daily/weekly).

☐  Diff view: newly added vs. dropped members since last refresh.

☐  Refresh is credit-aware and skips if it would exceed budget; user notified either way.

Dependencies: R10.1, R17 (notifications)   Estimate: 8 SP   Labels: prospecting, backend

### R10.3 — Static-list deprecation path in UI

Description: Surface a nudge on existing static lists ("Convert to dynamic list") and update onboarding/empty states to lead with smart lists.

Acceptance Criteria:

☐  Static list detail shows a one-click "Convert filters to smart list" where feasible.

☐  Onboarding empty state defaults to "Build a dynamic list" CTA.

Dependencies: R10.1   Estimate: 3 SP   Labels: prospecting, frontend

## R11 — Signal expansion (tech signals + overlays)

Today: signals are a search-time filter only (intent score, hiring, tech stack), computed per-query. No persistent signal store, no funding/leadership signals, no overlay view. Builds directly on R6.5 (remaining-features-build-order.md).

### R11.1 — Tech-stack change signals (adopted/dropped)

Description: Beyond static tech-stack detection at scrape time, detect and store changes (tool adopted, tool dropped, migration) as a typed signal with timestamp and provenance.

Acceptance Criteria:

☐  signals[] includes tech_adopted / tech_dropped with tool name, detected date, source.

☐  Signal generated when re-crawl detects a delta vs. last snapshot.

☐  Surfaced on company/prospect detail and in search filters.

Dependencies: R6.3, R6.5 (corpus/crawl pipeline)   Estimate: 8 SP   Labels: corpus, backend

### R11.2 — Unified signal store

Description: Formalize a signals table/index (per PRD entity list) so all signal types (intent, hiring, funding, leadership, tech) live in one queryable place instead of ad hoc fields.

Acceptance Criteria:

☐  Single schema: signal_type, entity_id, value, confidence, detected_at, provenance.

☐  Existing signal sources (search filters, scraper collectors) write to it.

☐  GET /api/v1/signals?entityId= returns a normalized timeline.

Dependencies: none   Estimate: 5 SP   Labels: corpus, backend

### R11.3 — Signal overlay UI

Description: Visual overlay of active signals on company records, lists, and TAM view (badges/icons: funding, hiring, tech change, intent spike) instead of buried in a filter panel.

Acceptance Criteria:

☐  Company/prospect card shows top 3 active signals as badges with recency.

☐  List/TAM table view supports "overlay signals" column toggle.

☐  Clicking a badge shows signal detail (source, date, confidence).

Dependencies: R11.2, R12 (TAM view)   Estimate: 5 SP   Labels: frontend, corpus

## R12 — Build TAM (Total Addressable Market)

New capability: turn ICP into a sized, trackable account universe — not just an ad hoc search result set.

### R12.1 — TAM definition from ICP

Description: Generate a TAM (count + account list) directly from the workspace ICP filters against the corpus; distinct from a one-off search — it's a saved, named universe.

Acceptance Criteria:

☐  POST /tam builds a named TAM from current ICP (or custom filter override).

☐  Returns total addressable account count + segment breakdown (industry/size/geo).

☐  TAM is persisted and re-computable (not a snapshot only).

Dependencies: ICP (existing), corpus search   Estimate: 8 SP   Labels: prospecting, backend

### R12.2 — TAM coverage & fill-rate tracking

Description: Track what % of the TAM is activated / enriched / in a sequence / has a deal, so RevOps can see market penetration, not just list size.

Acceptance Criteria:

☐  TAM detail shows coverage funnel: total → activated → enriched → contacted → replied → deal.

☐  Coverage recomputes on TAM refresh.

Dependencies: R12.1, R10.2   Estimate: 5 SP   Labels: analytics, backend

### R12.3 — TAM view UI (map/table)

Description: Dedicated TAM workspace view — segment table + overlay signals (R11.3) + drill into segment as a dynamic list.

Acceptance Criteria:

☐  Segment breakdown table with drill-down to a filtered dynamic list.

☐  Signal overlay toggle available.

☐  Export segment as CSV / push to sequence.

Dependencies: R12.1, R11.3   Estimate: 8 SP   Labels: frontend, prospecting

## R13 — Automation core (auto-actions + auto-filled fields)

Covers items 4 (automate things) and 12 (auto-filled fields). This is the rules/trigger layer that later feeds the visual workflow builder (Phase 5) but ships now as fixed, high-value automations rather than a general builder.

### R13.1 — Auto re-score on ICP change (from R5.4)

Description: When workspace_icp version bumps, auto-enqueue a batch re-score of activated prospects; credit-aware, cancelable.

Acceptance Criteria:

☐  ICP save triggers a background re-score job with progress + toggle to disable.

☐  Scores + corpus doc both updated.

Dependencies: R5.1, R5.4 (existing ticket, carried in here)   Estimate: 8 SP   Labels: ai, backend

### R13.2 — Auto-route AI drafts by score/segment

Description: Rule-based routing of AI-generated drafts (R4) — e.g. auto-approve for low-risk/high-fit segments, force human review for others.

Acceptance Criteria:

☐  Workspace-level rule: auto-approve threshold (icpScore + confidence) vs. always-review list.

☐  Auto-approved drafts still logged in the review queue as "auto-approved" for audit.

Dependencies: R4.1   Estimate: 5 SP   Labels: ai, automation, backend

### R13.3 — Auto-filled CRM/contact fields

Description: When enrichment, meeting notes (R16), or call notes (R20) produce structured data, auto-fill the corresponding contact/company fields instead of requiring manual entry; show provenance and let the user override.

Acceptance Criteria:

☐  Auto-fill writes to prospect_activations.snapshot (or native contacts/companies once Phase 2 schema lands) with source + confidence.

☐  Auto-filled fields are visually distinguished from manually entered ones.

☐  User edit always wins over auto-fill on next sync.

Dependencies: enrichment (existing), R16.2, R20.1   Estimate: 8 SP   Labels: automation, backend, frontend

### R13.4 — Auto-activation rules (score threshold → action)

Description: Score threshold (or signal event) automatically triggers activation, list membership, or sequence enrollment — brought forward from Phase 3 (R3.6 in PRD mapping) as a scoped MVP.

Acceptance Criteria:

☐  Rule: "prospects scoring ≥ X and matching signal Y → auto-enroll in sequence Z."

☐  Rules workspace-scoped, max 5 active rules in Phase 1 (guardrail against runaway automation).

☐  Every auto-action logged and reversible (unenroll, remove from list).

Dependencies: R13.1, R1.2 (enrollment)   Estimate: 8 SP   Labels: automation, backend

## R14 — Product moat (platform stickiness)

"MOTE" clarified as moat: what keeps a user in Skout instead of falling back to a spreadsheet + point tools. This is a strategic lens applied to specific initiatives below, not a single feature ticket.

### R14.1 — Unified-record lock-in audit

Description: Audit every Track A/B feature for whether it writes back to the same prospect/company record (per PRD anti-pattern: no parallel silos). Produce a short gap list where a feature currently exports/duplicates instead of unifying.

Acceptance Criteria:

☐  Written audit covering sequences, inbox, signals, TAM, meeting notes, call notes.

☐  Each gap has an owner + ticket if it needs a fix.

Dependencies: none   Estimate: 3 SP   Labels: platform, docs

### R14.2 — "Can't do this outside Skout" checklist per epic

Description: For each new Track B epic (R11–R20), require one concrete "this data/action only exists because it's cross-referenced inside Skout" capability — a lightweight PRD gate, not new engineering by itself.

Acceptance Criteria:

☐  Each epic's kickoff doc states its moat angle in one sentence.

☐  Reviewed at epic planning, not shipped as a separate deliverable.

Dependencies: none   Estimate: 1 SP   Labels: platform, docs

### R14.3 — Switching-cost dashboard (internal)

Description: Internal metric: % of workspace revenue workflow that lives natively in Skout vs. still round-tripping to HubSpot/CSV. Track over time as a leading indicator of moat strength.

Acceptance Criteria:

☐  Weekly metric: HubSpot export volume, CSV export volume, % of contacted prospects with a Skout-native deal/sequence link.

☐  Visible to product/leadership, not customer-facing.

Dependencies: R7.1 (analytics pipeline) recommended, not blocking   Estimate: 5 SP   Labels: analytics, platform

## R15 — DexterAI agent (Phase 1 MVP)

Full AI Copilot orchestration is Phase 4 in the PRD mapping. This epic ships a narrow, grounded MVP under the "DexterAI" name — a few tool calls, not general NL platform control.

### R15.1 — DexterAI chat surface + tool registry (v0)

Description: A chat entry point (web) wired to a small, fixed tool registry: search_prospects, summarize_list, explain_score. No open-ended write actions yet.

Acceptance Criteria:

☐  POST /ai/dexter/query routes NL input to one of the registered tools via LLM function-calling.

☐  Every response cites which tool/data it used (no ungrounded answers).

☐  Unsupported requests get an honest "not yet supported" response, not a hallucinated action.

Dependencies: existing scoring/search services   Estimate: 8 SP   Labels: ai, ai-service, backend

### R15.2 — DexterAI write actions (guarded)

Description: Extend the tool registry to one write action — "enroll this list in sequence X" — behind an explicit confirm step (human-in-the-loop, per PRD guardrails).

Acceptance Criteria:

☐  Write actions require a rendered confirmation card before executing.

☐  Action logged to an AI audit trail (actor = DexterAI, on-behalf-of = user).

Dependencies: R15.1, R1.2   Estimate: 5 SP   Labels: ai, backend

### R15.3 — DexterAI UI + onboarding

Description: Persistent chat affordance in the app shell; first-run examples ("Show me my strongest leads this week").

Acceptance Criteria:

☐  Chat panel accessible from any workspace page.

☐  3 example prompts shown on first open; empty/error states handled.

Dependencies: R15.1   Estimate: 5 SP   Labels: ai, frontend

## R16 — Meeting bot + calendar sync

### R16.1 — Calendar OAuth sync (Google first)

Description: Connect Google Calendar (Outlook stretch); pull upcoming meetings tied to a prospect/company by attendee email match.

Acceptance Criteria:

☐  OAuth connect flow stores encrypted tokens (same pattern as R3.1 inbox connect).

☐  Meetings matched to a prospect by attendee email; shown on prospect/company detail.

☐  Two-way basic sync (meeting created in Skout appears on calendar) is stretch, not required for v1.

Dependencies: none   Estimate: 8 SP   Labels: platform, backend, infra

### R16.2 — Meeting bot join + notes

Description: A bot (e.g. via a meeting-bot provider API) joins a scheduled call, records/transcribes, and produces a summary + action items attached to the prospect timeline.

Acceptance Criteria:

☐  Bot auto-joins meetings tagged for a Skout prospect (opt-in per meeting or per workspace).

☐  Transcript summary + action items posted to activity timeline within N minutes of call end.

☐  Recording/transcript storage complies with consent requirements (disclosure banner).

Dependencies: R16.1   Estimate: 13 SP   Labels: ai, backend, infra

### R16.3 — Meeting notes → auto-fill (feeds R13.3)

Description: Structured extraction from meeting summary (next steps, stated budget/timeline, stakeholders mentioned) feeding the auto-fill pipeline.

Acceptance Criteria:

☐  Extraction produces typed fields (not raw text dump) with confidence.

☐  Feeds R13.3 auto-fill with source = meeting_bot.

Dependencies: R16.2, R13.3   Estimate: 5 SP   Labels: ai, backend

## R17 — Notifications, SDR reminders & auto-alerts

Covers items 10 and 14. No notification system exists today — this is new platform infrastructure that R10.2 (list refresh), R11 (signals), R18 (risk) all depend on.

### R17.1 — Notification center (in-app)

Description: Central notification store + UI (bell icon, unread count, feed) as the landing surface for all downstream alert types.

Acceptance Criteria:

☐  notifications table: type, entity ref, read/unread, created_at, workspace/user scope.

☐  In-app bell + feed with mark-read, filter by type.

☐  Extensible type enum so new alert types plug in without schema changes.

Dependencies: none   Estimate: 8 SP   Labels: platform, backend, frontend

### R17.2 — Task/sequence reminders

Description: Reminders for due tasks, sequence steps needing manual action (e.g. LinkedIn step), and stale review-queue items.

Acceptance Criteria:

☐  Reminder generated N hours before/at due time; configurable per workspace.

☐  Reminder resolves automatically when the underlying task completes.

Dependencies: R17.1   Estimate: 5 SP   Labels: platform, backend

### R17.3 — Signal-triggered SDR alerts (auto-alert)

Description: A qualifying signal (funding event, tech adoption, intent spike) on an SDR's owned account automatically fires a notification + optional email digest.

Acceptance Criteria:

☐  Alert rule: signal type + threshold → notify owning SDR.

☐  Digest option (real-time vs. daily rollup) per user preference.

☐  Alert links directly to the account/signal detail.

Dependencies: R17.1, R11.2   Estimate: 5 SP   Labels: platform, ai, backend

### R17.4 — Email/Slack delivery channel

Description: Deliver high-priority notifications outside the app (email at minimum; Slack if workspace has it connected) so SDRs aren't required to be logged in to catch a hot signal.

Acceptance Criteria:

☐  Per-notification-type channel preference (in-app / email / both).

☐  Delivery failure doesn't block in-app notification creation.

Dependencies: R17.1   Estimate: 5 SP   Labels: platform, backend

## R18 — Risk detection

Scoped-down MVP of "deal coach" risk signals (Phase 4 in the PRD mapping), limited to account/engagement-level risk since native deals don't exist yet (Phase 2).

### R18.1 — Engagement-decay risk flag

Description: Flag accounts/prospects with declining engagement (no opens/replies/activity over a rolling window) as at-risk, using existing activity data (sequence steps, inbox, enrichment).

Acceptance Criteria:

☐  Risk score computed from recency/frequency of engagement events.

☐  Flag surfaced on prospect/company detail + feeds R17.3 alerting.

Dependencies: R1.3 (tracking), R2.2 (thread state)   Estimate: 8 SP   Labels: ai, backend

### R18.2 — Negative-signal risk flag

Description: Detect risk-indicating signals (leadership departure at target account, negative sentiment in a reply per R2.2, budget-freeze language) and surface as a distinct risk type from engagement decay.

Acceptance Criteria:

☐  At least 2 risk signal types beyond engagement decay live.

☐  Each risk flag includes a plain-language reason, not just a score.

Dependencies: R11.2, R2.2   Estimate: 8 SP   Labels: ai, backend

## R19 — CRO Copilot (Admin-only)

A restricted, exec-facing rollup — explicitly gated to owner/admin roles, distinct from the SDR-facing DexterAI (R15). Read-only in Phase 1; no write actions.

### R19.1 — Admin-gated rollup API

Description: Aggregate endpoint(s) for team-level pipeline/activity/signal summary, restricted to owner/admin role (existing role model).

Acceptance Criteria:

☐  GET /api/v1/cro/summary returns team-level metrics (activation, response rate, top risk accounts, TAM coverage) — 403 for member role.

☐  No per-rep write actions in Phase 1 (read-only rollup).

Dependencies: R12.2 (TAM coverage), R18 (risk), existing role model   Estimate: 8 SP   Labels: ai, backend, platform

### R19.2 — CRO Copilot chat (NL over the rollup)

Description: Reuse the DexterAI tool-calling pattern (R15.1) but scoped to admin-only aggregate tools — e.g. "which reps are behind on pipeline this week."

Acceptance Criteria:

☐  Shares infra with R15.1 but with an admin-only tool set and role check on every call.

☐  Answers grounded in R19.1 data; no team member sees another's data without admin role.

Dependencies: R19.1, R15.1   Estimate: 5 SP   Labels: ai, backend

### R19.3 — CRO dashboard UI

Description: Admin-only dashboard route (/admin/cro) — pipeline rollup, top risk accounts, TAM coverage, moat metrics from R14.3.

Acceptance Criteria:

☐  Route hidden/403 for non-admin roles at both API and nav level.

☐  Pulls from R19.1 + R14.3.

Dependencies: R19.1, R14.3   Estimate: 5 SP   Labels: frontend, platform

## R20 — Notes, suggestions & calling (Sales + Marketing)

### R20.1 — Call notes capture

Description: Manual + (where available) auto-transcribed notes attached to a prospect/company timeline for phone calls, usable by both sales and marketing users (not sequence-specific).

Acceptance Criteria:

☐  Note entity supports channel = call, free text + optional structured tags (outcome, next step).

☐  Visible on the unified activity timeline alongside emails/meetings.

Dependencies: none (can ship ahead of dialer integration)   Estimate: 5 SP   Labels: platform, backend, frontend

### R20.2 — Dialer/calling integration (Twilio)

Description: Click-to-call from a prospect record via Twilio; call metadata (duration, outcome) auto-logged as an activity.

Acceptance Criteria:

☐  Click-to-call initiates via Twilio; call logged with duration + disposition.

☐  Recording (where legally permitted) attached to the note.

Dependencies: R20.1   Estimate: 8 SP   Labels: platform, backend, infra

### R20.3 — AI next-best-action suggestions

Description: After a note/call/meeting is logged, surface an AI-suggested next action (follow-up email, task, add to sequence) — usable in both sales and marketing contexts.

Acceptance Criteria:

☐  Suggestion generated from note content + prospect score/signals.

☐  One-click accept converts suggestion into a task or sequence enrollment.

☐  Suggestions logged for acceptance-rate measurement (feeds product metrics).

Dependencies: R20.1, R13.4   Estimate: 8 SP   Labels: ai, backend, frontend

### R20.4 — Call step type in sequences (amends R1.1)

Description: Add stepType = "call" to the sequence step builder (today: email/linkedin/wait/task, per remaining-features-build-order.md R1.1). A call step materializes as a due task (R21) at its scheduled point in the cadence and, where Twilio is connected (R20.2), offers a one-click "Call now" action; the outcome is logged as a note (R20.1) and can branch the sequence like a reply/bounce does today.

Acceptance Criteria:

☐  sequence_steps.stepType accepts call alongside the existing enum values.

☐  Enrollment scheduler (R1.2) materializes a call step as a due task at the right point in the cadence, same pattern already used for the task step type.

☐  If R20.2 (Twilio) is connected, the step surfaces "Call now"; the call is logged automatically on completion.

☐  If Twilio isn't connected, the step still works as a manual task with a disposition field (connected / no answer / voicemail / bad number).

☐  Call disposition can branch or advance the sequence, reusing the branching model R1.2 already applies to reply/bounce.

Dependencies: R1.1, R1.2 (Track A); R20.1, R20.2; R21.1   Estimate: 5 SP   Labels: outreach, backend, frontend

## R21 — Tasks

No native tasks entity exists today — Task is listed as a core PRD entity but Phase 1 only has implicit, system-generated reminders (R17.2). This epic adds user-created, manually manageable tasks as a first-class object, which R17 (reminders), R20.4 (call steps), and R20.3 (AI suggestions → task) all build on.

### R21.1 — Task entity + CRUD API

Description: Native tasks table: type (call/email/follow-up/custom), due date, owner, optional link to a prospect/company/deal, status (open → done | skipped).

Acceptance Criteria:

☐  POST/PATCH/DELETE /tasks, workspace-scoped and owner-assignable.

☐  A task can optionally link to a prospect/company (entityType + entityId).

☐  Status lifecycle open → done | skipped; completedAt recorded.

Dependencies: none   Estimate: 5 SP   Labels: platform, backend

### R21.2 — Task views (My Tasks, due today/overdue)

Description: A rep-facing "My Tasks" list across all prospects, plus a dashboard widget for tasks due today/overdue; manual "Add task" available from any prospect/company detail page.

Acceptance Criteria:

☐  "My Tasks" page: filter by status, due date, and linked entity.

☐  Dashboard widget shows tasks due today + overdue count.

☐  "Add task" action available from prospect/company detail and from within a sequence step.

Dependencies: R21.1   Estimate: 5 SP   Labels: platform, frontend

### R21.3 — Tasks feed the notification/reminder system

Description: Wire task due dates into R17.2 so creating/editing a task automatically schedules a reminder, instead of tasks and reminders being two disconnected systems.

Acceptance Criteria:

☐  Creating or editing a task's due date auto-schedules an R17.1 notification.

☐  Completing or skipping a task cancels its pending reminder.

Dependencies: R21.1, R17.1, R17.2   Estimate: 3 SP   Labels: platform, backend

## R22 — GTM platform import (Apollo.io + others)

Apollo.io is already used today as a PAL enrichment-waterfall data provider (internal_graph → apollo → hunter → prospeo → scraper). This epic is a different capability: letting a user migrate their existing contacts, lists, and (stretch) sequences out of Apollo.io/Outreach/Salesloft/similar tools and into Skout — the same shape as the HubSpot import path (feature guide §3.10) but for GTM/prospecting tools rather than a CRM.

### R22.1 — Apollo.io connect + contact/list import

Description: Connect a user's Apollo.io account (API key, matching Apollo's own auth model) and import their contacts/saved lists into Skout — activate + add to a chosen Skout list, same shape as HubSpot import.

Acceptance Criteria:

☐  Connect flow stores the Apollo API key encrypted (same pattern as BYOK integrations, §3.11).

☐  Import pulls contacts/saved lists → activates in Skout → adds to a chosen Skout list.

☐  Prospects matched against existing prospect_id identity — no duplicate activations on re-import.

Dependencies: none (reuses BYOK + activation patterns)   Estimate: 8 SP   Labels: platform, backend, integrations

### R22.2 — Generic GTM-provider import framework

Description: Generalize the import path (HubSpot §3.10 + Apollo R22.1) behind a shared adapter interface so a third provider (Outreach.io, Salesloft, Snov.io) can be added without rebuilding the import pipeline each time.

Acceptance Criteria:

☐  Shared ImportAdapter interface: listContacts(), listLists(), mapToProspectCandidate().

☐  HubSpot and Apollo both implement it; adding a third provider requires no core pipeline changes.

Dependencies: R22.1   Estimate: 5 SP   Labels: platform, backend

### R22.3 — Import sequences/cadences from Apollo (stretch)

Description: Where the source platform's API exposes it, import existing sequence/cadence step structure — not just contacts — as a starting draft for a Skout sequence, reducing re-authoring cost for switchers.

Acceptance Criteria:

☐  Apollo sequence steps mapped to sequence_steps (email/wait steps at minimum; call steps map to R20.4 if present).

☐  Imported sequence lands in draft status for review before activation — never auto-activates.

Dependencies: R22.1, R1.1 (Track A)   Estimate: 8 SP   Labels: platform, backend

## 5.12 — Cross-cutting: "Sharpen features" (item 3)

Not a standalone epic — a quality bar applied to every epic above and to Track A. Before any epic above is marked done:

- Acceptance criteria in this doc are met (not just "it demos").

- Existing adjacent feature isn't regressed (e.g. R10 dynamic-list default doesn't break CSV import users rely on).

- Empty/error/loading states designed, not just the happy path.

- If AI-generated, output includes a confidence/source per the PRD AI guardrails.

Recommend a lightweight "definition of sharp" checklist added to the PR template rather than a separate ticket queue.

# 6. Build sequencing (updated)

Critical path for Track A is unchanged: R3.1 → R3.2 → R1.1 → R1.2 → R1.3 → R2.1 → R2.3 (see remaining-features-build-order.md). Track B sequencing, prioritizing low-effort/high-leverage first and respecting dependencies:

- 1. R21.1 (task entity) + R17.1 (notification center) — foundational; R21.3, R20.4, R10.2, R11.3, R17.3 and others all depend on one or both.

- 2. R10.1–R10.2 (kill static list) + R11.2 (signal store) — leverage existing smart-list/signal-filter work, biggest "sharpened core product" win.

- 3. R13.1 (auto re-score) — already spec'd as R5.4; cheap to land now.

- 4. R21.2–R21.3 (task views + reminders) — closes the loop on R21.1, cheap once tasks exist.

- 5. R17.3–R17.4 (signal alerts + delivery) — depends on R11.2 + R17.1, closes the "notify SDR" loop.

- 6. R22.1–R22.2 (Apollo.io import + generic adapter) — no new infra beyond BYOK/activation patterns; unblocks switchers early.

- 7. R12 (TAM builder) — depends on ICP + corpus, no new infra; strong differentiation win.

- 8. R11.1, R11.3 (tech signals + overlay) — depends on corpus pipeline (Track A's R6.x); coordinate with corpus team.

- 9. R18 (risk detection) — depends on engagement + signal data landing first.

- 10. R13.3–R13.4 (auto-fill, auto-activation) — depends on enrichment + signals + notifications all being live.

- 11. R20.1–R20.2 (call notes + Twilio) — needed before R20.4 (call step in sequences), the one Track B story that directly amends a Track A epic (R1.1); coordinate timing with whoever owns R1.

- 12. R16 (meeting bot + calendar) — largest new infra lift (calendar OAuth, meeting-bot API); start integration spikes early even though it lands later.

- 13. R15 (DexterAI MVP) — needs a stable tool surface (search/score/enroll) to be trustworthy; sequence after Track A is solid.

- 14. R19 (CRO Copilot) — depends on R12.2, R18, R14.3, and reuses R15's infra — naturally last.

- 15. R22.3 (import sequences from Apollo) — stretch; do only after R22.1 and Track A's R1.1 are both stable.

- 16. R14 (moat) — R14.1/R14.2 are lightweight and should run in parallel throughout; R14.3 depends on analytics (R7.1 in Track A).

# 7. Success metrics

| Epic | Metric |
| --- | --- |
| R10 | % of new lists created as dynamic vs. static |
| R11 | Signal coverage: % of activated accounts with ≥1 stored signal |
| R12 | TAM defined per workspace; coverage funnel completion rate |
| R13 | Auto-filled field acceptance rate (not overridden by user) |
| R14 | Switching-cost dashboard trend (export rate ↓, native-link rate ↑) |
| R15 | DexterAI query success rate (grounded answer, no fallback) |
| R16 | % of calendar meetings with a bot-generated summary |
| R17 | Notification → action rate (opened → acted within 24h) |
| R18 | Risk flags raised vs. confirmed accurate (precision, sampled) |
| R19 | CRO Copilot weekly active admins |
| R20 | Note → AI suggestion acceptance rate; % of call steps completed via one-click dial (R20.4) |
| R21 | Task completion rate; % of tasks completed on/before due date |
| R22 | Contacts/lists imported via Apollo.io (or other GTM adapter) per workspace; import → activation success rate |

# 8. Risks & open assumptions

- Scope expansion risk: items 6, 8, 9, 11, 13 pull work forward from Phase 3/4/5 in the original roadmap. Recommend resourcing Track B separately from Track A, so the near-complete outreach loop doesn't stall.

- "MOTE" interpreted as moat (confirmed) — competitive defensibility/stickiness, not a generic engagement-loop feature. R14 is written as an audit/metric lens, not new UI.

- DexterAI assumed to be the working name for the AI copilot; confirm before it ships publicly (naming/trademark check).

- CRO Copilot assumed admin/owner-role-gated, read-only in Phase 1 (no write actions on other reps' records) — confirm this matches the intended admin permission model.

- New third-party dependencies: meeting-bot provider, calendar OAuth (Google/Microsoft), Twilio — each needs a vendor decision + credentials before R16/R20 can start.

- Native CRM entities (contacts, companies, deals) don't exist yet (Phase 2). R13.3 auto-fill and R18 risk detection target prospect_activations.snapshot in the interim and should be revisited once Phase 2 schema lands.

- R20.4 amends Track A, not just Track B. Adding a call step type touches sequence_steps and the enrollment scheduler owned by R1.1/R1.2 in remaining-features-build-order.md. Whoever is finishing Track A should sign off on this before it's built.

- Apollo.io has two, unrelated roles in this plan: it's already a live PAL enrichment provider and now a proposed import source (R22). These are separate integrations with separate credentials — don't conflate the existing APOLLO_API_KEY enrichment usage with the new import connect flow.

- Tasks (R21) is new core schema, not a UI-only feature — Task was a PRD entity but never implemented. R17, R20.4, and R20.3 all assume R21.1 exists, so it should land early despite being "just" a CRUD epic.

# 9. References

- master-prd-summary.md

- master-prd-implementation.md

- remaining-features-build-order.md — Track A (R1–R9) source

- skout-ai-feature-guide.md

- data-enrichment-implementation-status.md